ACES - COMPLETE STARTER KIT

PART 1: FOUNDATION DOCUMENTS

1.1 PROBLEM STATEMENT

Current Reality:

Enterprise systems today operate in silos:

- Monitoring tools detect problems

- CI/CD systems execute deployments

- Security tools scan vulnerabilities

  - BUT → Fixing requires MANUAL human intervention

Result:

- Slow resolution (hours/days)

- Inconsistent responses

- No governance/audit trail

- High operational cost

- Human dependency

Core Problem:

"We have great systems that DETECT problems, but no unified layer that DECIDES, EXECUTES, and VERIFIES solutions automatically with enterprise governance."

1.2 SOLUTION: ACES

ACES = Autonomous Cognitive Engineering System

One-Liner:

"ACES is a governed agentic execution platform that transforms real-time signals into automated, verified outcomes."

What ACES Does:

Signal → Evaluate → Decide → Govern → Execute → Verify → Observe

Example:

CertGuardian detects cert mismatch

↓

ACES evaluates drift

↓

Decides: "Restart service"

↓

Checks policy: "Allowed in prod?"

↓

Executes via team-owned agent

↓

Verifies: "Cert now correct?"

↓

Logs: Full audit trail

Key Differentiators:

- ✅ Closed-Loop Execution - Every action verified

- ✅ Governance-First - Policy enforcement before execution

- ✅ Skill-Based - Reusable, declarative workflows

- ✅ AI-Enhanced - Intelligent decisions, not AI-dependent

- ✅ Enterprise-Ready - Audit, compliance, observability

1.3 USE CASES (3 PRIORITY)

Use Case 1: Runtime Certificate Enforcement (MVP)

Problem: Certificate renewed, but app still uses old cert at runtime ACES Solution: Auto-detect drift → Restart service → Verify fix Impact: Reduce cert-related incidents by 90%

Use Case 2: Incident Auto-Remediation

Problem: High latency detected, manual investigation takes hours ACES Solution: Detect threshold breach → Restart/scale → Verify recovery Impact: Reduce MTTR from 4 hours to 5 minutes

Use Case 3: Crypto Compliance Enforcement

Problem: Apps not using PQC-ready crypto configs ACES Solution: Detect non-compliance → Update config → Verify compliance Impact: Ensure 100% crypto policy compliance

PART 2: ARCHITECTURE DIAGRAMS

C4 MODEL DIAGRAMS

Level 1: CONTEXT DIAGRAM (C1)

Shows ACES and external systems

┌─────────────────────────────────────────────────────────────┐

│                     USERS & TEAMS                           │

│  (Engineers, Ops, Security, Compliance)                     │

└──────────────────────┬──────────────────────────────────────┘

│

┌──────────────────────▼──────────────────────────────────────┐

│                    ACES PLATFORM                            │

│  "Governed Agentic Execution System"                        │

│                                                             │

│  Converts signals → verified outcomes                       │

└──┬──────────────┬──────────────┬──────────────┬───────────┘

│              │              │              │

│              │              │              │

┌──▼──────┐  ┌───▼──────┐  ┌───▼──────┐  ┌───▼──────┐

│Cert     │  │Monitoring│  │CI/CD     │  │Crypto    │

│Guardian │  │Tools     │  │Systems   │  │Lite      │

└─────────┘  └──────────┘  └──────────┘  └──────────

│              │              │              │

└──────────────┴──────────────┴──────────────┘

│

┌─────────▼─────────┐

│  External Systems │

│  (Agents, APIs)   │

└───────────────────┘

Level 2: CONTAINER DIAGRAM (C2)

Shows major technical building blocks

┌─────────────────────────────────────────────────────────────┐

│                    ACES PLATFORM                            │

├─────────────────────────────────────────────────────────────┤

│                                                             │

│  ┌─────────────────┐    ┌─────────────────┐               │

│  │   API Gateway   │    │  Dashboard UI   │               │

│  │   (REST APIs)   │    │  (React/Web)    │               │

│  └────────┬────────┘    └─────────────────┘               │

│           │                                                 │

│  ┌────────▼────────────────────────────────────────┐      │

│  │          CORE SERVICES (Spring Boot)            │      │

│  │  ┌──────────────┐  ┌──────────────┐            │      │

│  │  │  Ingestion   │  │  Evaluation  │            │      │

│  │  │  Service     │  │  Service     │            │      │

│  │  └──────┬───────┘  └──────┬───────┘            │      │

│  │         │                 │                     │      │

│  │  ┌──────▼───────┐  ┌──────▼───────┐            │      │

│  │  │  Decision    │  │  Policy &    │            │      │

│  │  │  Engine      │  │  Governance  │            │      │

│  │  └──────┬───────┘  └──────────────┘            │      │

│  │         │                                       │      │

│  │  ┌──────▼───────┐  ┌──────────────┐            │      │

│  │  │  Workflow    │  │  Plugin/     │            │      │

│  │  │  Orchestrator│  │  Execution   │            │      │

│  │  └──────┬───────┘  └──────┬───────┘            │      │

│  │         │                 │                     │      │

│  │  ┌──────▼───────┐         │                     │      │

│  │  │Verification  │◄────────                     │      │

│  │  │Service       │                               │      │

│  │  └──────────────┘                               │      │

│  └─────────────────────────────────────────────────┘      │

│                                                             │

│  ┌─────────────────────────────────────────────────┐      │

│  │         SUPPORT SERVICES                        │      │

│  │  ┌────────────┐ ┌──────────┐ ┌─────────────┐  │      │

│  │  │Audit &     │ │Skill     │ │Cost & Token │  │      │

│  │  │Logging     │ │Registry  │ │Tracking     │  │      │

│  │  └────────────┘ └──────────┘ └─────────────┘  │      │

│  └─────────────────────────────────────────────────┘      │

│                                                             │

│  ┌─────────────────────────────────────────────────┐      │

│  │              DATA LAYER                         │      │

│  │  PostgreSQL (Workflow State, Audit, Policies)   │      │

│  └─────────────────────────────────────────────────┘      │

│                                                             │

└─────────────────────────────────────────────────────────────┘

│                        │

│                        │

┌──────▼────────┐      ┌───────▼────────┐

│Event Stream   │      │External Systems│

│(Kafka - P2)   │      │(Agents, CI/CD) │

└───────────────┘      └────────────────┘

Level 3: COMPONENT DIAGRAM (C3)

Shows internal structure of key services

Ingestion Service Components:

┌─────────────────────────────────────────────────┐

│           INGESTION SERVICE                     │

├─────────────────────────────────────────────────┤

│                                                 │

│  ┌─────────────────┐                           │

│  │ SignalController│                           │

│  │ (REST Endpoint) │                           │

│  └────────┬────────┘                           │

│           │                                     │

│  ┌────────▼────────┐                           │

│  │RequestValidator │                           │

│  └────────┬────────┘                           │

│           │                                     │

│  ┌────────▼────────┐                           │

│  │CorrelationIDGen │                           │

│  └────────┬────────┘                           │

│           │                                     │

│  ┌────────▼────────┐                           │

│  │EventNormalizer  │                           │

│  └────────┬────────┘                           │

│           │                                     │

│  ┌────────▼────────┐                           │

│  │EventPublisher   │──→ Kafka/Event Bus        │

│  └─────────────────┘                           │

│                                                 │

└─────────────────────────────────────────────────┘

Decision Engine Components:

┌─────────────────────────────────────────────────┐

│           DECISION ENGINE                       │

├─────────────────────────────────────────────────┤

│                                                 │

│  ┌─────────────────┐                           │

│  │RuleEvaluator    │                           │

│  └────────┬────────┘                           │

│           │                                     │

│  ┌────────▼────────┐                           │

│  │StrategySelector │                           │

│  │┌───────────────┐│                           │

│  ││Restart Strategy││                          │

│  ││Reload Strategy ││                          │

│  ││Deploy Strategy ││                          │

│  │└───────────────┘│                           │

│  └────────┬────────┘                           │

│           │                                     │

│  ┌────────▼────────┐                           │

│  │AI Advisor       │ (Optional - Spring AI)    │

│  │- Suggest optimal│                           │

│  └────────┬────────┘                           │

│           │                                     │

│  ┌────────▼────────┐                           │

│  │DecisionBuilder  │                           │

│  └─────────────────┘                           │

│                                                 │

└─────────────────────────────────────────────────┘

Level 4: CODE DIAGRAM (C4)

Shows class-level structure

Example: Decision Engine Classes

com.jpmc.aces.decision/

├── DecisionEngine.java (Main orchestrator)

├── RuleEvaluator.java (Applies rules)

├── StrategySelector.java (Chooses strategy)

├── Decision.java (Output model)

├── DecisionContext.java (Input context)

├── rules/

│   ├── Rule.java (Interface)

│   ├── StateBasedRule.java

│   ├── ThresholdRule.java

│   └── PolicyRule.java

├── strategies/

│   ├── Strategy.java (Interface)

│   ├── RestartStrategy.java

│   ├── ReloadStrategy.java

│   └── DeployStrategy.java

└── advisor/

├── AIAdvisor.java (Spring AI integration)

└── OptimizationEngine.java

PART 3: HIGH-LEVEL ARCHITECTURE

3.1 ARCHITECTURE OVERVIEW

┌─────────────────────────────────────────────────────────────┐

│                    EXPERIENCE LAYER                         │

│  Dashboards | APIs | CLI | Notifications                   │

└──────────────────────┬──────────────────────────────────────┘

│

┌──────────────────────▼──────────────────────────────────────┐

│                  CONTROL PLANE (ACES CORE)                  │

│  ┌────────────┐ ┌────────────┐ ┌────────────              │

│  │ Ingestion  │ │ Evaluation │ │ Decision   │              │

│  │ Service    │ │ Service    │ │ Engine     │              │

│  └────────────┘ └──────────── └────────────┘              │

│  ┌────────────┐ ┌────────────┐ ┌────────────              │

│  │Orchestrator│ │ Governance │ │Verification│              │

│  │ Service    │ │ Service    │ │ Service    │              │

│  └────────────┘ └──────────── └────────────┘              │

└──────────────────────┬──────────────────────────────────────┘

│

┌──────────────────────▼──────────────────────────────────────┐

│                 EXECUTION LAYER (Data Plane)                │

│  ┌────────────┐ ┌──────────── ┌────────────┐              │

│  │   Agents   │ │  CI/CD     │ │  Config    │              │

│  │  (MCP)     │ │ Pipelines  │ │  Systems   │              │

│  └────────────┘ └──────────── └────────────┘              │

└──────────────────────┬──────────────────────────────────────┘

│

┌──────────────────────▼──────────────────────────────────────┐

│              OBSERVABILITY & GOVERNANCE                     │

│  Logging | Metrics | Tracing | Audit | Cost Tracking       │

└─────────────────────────────────────────────────────────────┘

3.2 DATA FLOW

1. SIGNAL INGESTION

External System → API Gateway → Ingestion Service

2. STATE EVALUATION

Ingestion → Evaluation Service → Detect Drift/Issue

3. DECISION

Evaluation → Decision Engine → Select Strategy

4. GOVERNANCE

Decision → Policy Service → Approve/Reject

5. EXECUTION

Approved → Orchestrator → Plugin Service → External System

6. VERIFICATION

Execution → Verification Service → Confirm Outcome

7. OBSERVABILITY

All Steps → Audit Service → Logs/Metrics

PART 4: LOW-LEVEL DESIGN

4.1 API CONTRACTS

Signal Ingestion API

Yaml

POST /api/v1/signals

Content-Type: application/json

Request:

{

"type": "cert_runtime_mismatch",

"source": "CertGuardian",

"seal": "payments",

"application": "payments-api",

"component": "gateway",

"payload": {

"expected_thumbprint": "ABC123...",

"observed_thumbprint": "XYZ789...",

"endpoint": "https://payments-api/health"

},

"timestamp": "2026-05-01T10:30:00Z"

}

Response:

{

"status": "accepted",

"correlation_id": "aces-2026-05-01-abc123",

"message": "Signal ingested successfully"

}

Decision Query API

yaml

GET /api/v1/decisions/{correlation_id}

Response:

{

"correlation_id": "aces-2026-05-01-abc123",

"decision": {

"action_required": true,

"strategy": "RESTART",

"skill": "fix-cert-runtime-drift",

"confidence": 0.95,

"reasoning": "Cert mismatch detected. Restart has 95% success rate."

},

"policy_check": {

"approved": true,

"approval_type": "auto"

},

"timestamp": "2026-05-01T10:30:01Z"

}

4.2 DATABASE SCHEMA

-- Workflow State Table

CREATE TABLE workflow_state (

workflow_id VARCHAR(100) PRIMARY KEY,

correlation_id VARCHAR(100) NOT NULL,

status VARCHAR(50) NOT NULL, -- PENDING, IN_PROGRESS, COMPLETED, FAILED

current_step VARCHAR(100),

skill_name VARCHAR(100),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

-- Audit Log Table

CREATE TABLE audit_log (

id SERIAL PRIMARY KEY,

correlation_id VARCHAR(100) NOT NULL,

workflow_id VARCHAR(100),

event_type VARCHAR(50) NOT NULL, -- SIGNAL, DECISION, ACTION, VERIFICATION

event_data JSONB,

timestamp TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

-- Decision Log Table

CREATE TABLE decision_log (

id SERIAL PRIMARY KEY,

correlation_id VARCHAR(100) NOT NULL,

rule_applied VARCHAR(100),

strategy_selected VARCHAR(100),

confidence_score DECIMAL(3,2),

reasoning TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

-- Policy Store Table

CREATE TABLE policies (

policy_id VARCHAR(100) PRIMARY KEY,

name VARCHAR(200) NOT NULL,

rules JSONB NOT NULL,

environment VARCHAR(50), -- PROD, NON_PROD

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

-- Skill Registry Table

CREATE TABLE skills (

skill_id VARCHAR(100) PRIMARY KEY,

name VARCHAR(200) NOT NULL,

version VARCHAR(20),

definition JSONB NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

PART 5: TEAM STRUCTURE & ROLES (7 MEMBERS)

5.1 TEAM ORGANIZATION

┌─────────────────────────────────────────────────┐

│              PRODUCT OWNER (You)                │

│  - Vision & Strategy                            │

│  - Stakeholder Management                       │

│  - Priority & Roadmap                           │

└───────────────────┬─────────────────────────────┘

│

┌───────────────────▼─────────────────────────────┐

│           TECH LEAD / ARCHITECT                 │

│  - System Design                                │

│  - Code Reviews                                 │

│  - Technical Decisions                          │

└───────────┬─────────────────────────────────────┘

│

┌───────┴───────┬───────────┬───────────┐

│               │           │           │

┌───▼───┐     ┌───▼───┐  ┌────▼───┐  ┌───▼───┐

│Team 1 │     │Team 2 │  │ Team 3 │  │Team 4 │

│(2 dev)│     │(2 dev)│  │ (1 dev)│  │(1 dev)│

└───────┘     └───────┘  └────────┘  └───────┘

5.2 DETAILED ROLE ASSIGNMENT

👤 You (Product Owner + Architect)

Responsibilities:

- Overall vision and roadmap

- Architecture decisions

- Stakeholder communication

- Sprint planning & prioritization

- Cross-team coordination

Deliverables:

- Architecture documents

- API contracts

- Sprint backlog

- Demo presentations

👥 TEAM 1: Core Platform (2 Developers)

Members: Dev 1 (Lead), Dev 2

Responsibilities:

- Ingestion Service

  - REST API implementation

  - Signal validation

  - Correlation ID generation

  - Event normalization

- Evaluation Service

  - State comparison logic

  - Drift detection

  - Threshold evaluation

- Common Models

  - Shared DTOs

  - Event schemas

  - Utility classes

Sprint 1 Tasks:

- Setup Spring Boot project structure

- Create common-models module

- Implement /api/v1/signals endpoint

- Build evaluation logic

- Unit tests (80% coverage)

👥 TEAM 2: Decision & Execution (2 Developers)

Members: Dev 3 (Lead), Dev 4

Responsibilities:

- Decision Engine

  - Rule-based decision logic

  - Strategy selection

  - AI advisor integration (Phase 2)

- Workflow Orchestrator

  - Skill loading

  - Step execution

  - State management

- Plugin/Execution Service

  - External system integration

  - Agent communication

  - CI/CD triggers

Sprint 1 Tasks:

- Implement decision engine

- Build orchestrator service

- Create plugin service (mock)

- Integration tests

👤 TEAM 3: Governance & Verification (1 Developer)

Member: Dev 5

Responsibilities:

- Policy Service

  - Policy validation

  - Approval workflows

  - Access control

- Verification Service

  - Outcome validation

  - Re-check logic

  - Retry handling

Sprint 1 Tasks:

- Implement basic policy checks

- Build verification service

- Create policy configuration

👤 TEAM 4: Observability & Audit (1 Developer)

Member: Dev 6

Responsibilities:

- Audit Service

  - Event logging

  - Audit trail

  - Compliance reporting

- Monitoring & Metrics

  - Prometheus metrics

  - Health endpoints

  - Logging integration

- Database Layer

  - Schema design

  - Repository implementation

  - Migration scripts

Sprint 1 Tasks:

- Setup PostgreSQL schema

- Implement audit service

- Add logging & metrics

- Create database migrations

👥 ADDITIONAL ROLES (If you have 7th member)

Option A: UI/Dashboard Developer

- Build React dashboard

- Workflow visualization

- Real-time monitoring

Option B: Integration Specialist

- CertGuardian integration

- External system connectors

- API gateway setup

PART 6: EXECUTION ROADMAP

6.1 PHASED APPROACH

PHASE 1: MVP (Weeks 1-4)

Goal: End-to-end working flow for CertGuardian use case

Week 1: Foundation

- Project setup (all services)

- Common models defined

- Database schema created

- Basic CI/CD pipeline

Week 2: Core Flow

- Ingestion API working

- Evaluation logic complete

- Decision engine basic rules

- Orchestrator skeleton

Week 3: Execution

- Plugin service (mock)

- Verification service

- Policy checks (basic)

- Audit logging

Week 4: Integration & Demo

- End-to-end flow working

- Postman collection

- Demo script

- Documentation

Deliverable: Working MVP - Signal → Decision → Execution → Verification

PHASE 2: Platform Enhancement (Weeks 5-8)

Goal: Multi-use-case support + governance maturity

Week 5-6:

- Skill registry

- Advanced policy engine

- Real agent integration

- CI/CD triggers

Week 7-8:

- Dashboard UI

- Advanced monitoring

- Cost tracking

- Second use case (Incident)

PHASE 3: Scale & Intelligence (Weeks 9-12)

Goal: AI enhancement + enterprise readiness

Week 9-10:

- Spring AI integration

- Strategy optimization

- Explainability layer

Week 11-12:

- Multi-tenant support

- Advanced analytics

- Production hardening

6.2 SPRINT CEREMONIES

Daily Standup (15 mins)

- What did I do yesterday?

- What will I do today?

- Any blockers?

Sprint Planning (2 hours - every Monday)

- Review backlog

- Assign tasks

- Estimate effort

Sprint Review (1 hour - every Friday)

- Demo completed work

- Gather feedback

Retrospective (30 mins - every Friday)

- What went well?

- What can improve?

- Action items

PART 7: TECHNICAL SETUP

7.1 PROJECT STRUCTURE

bash

aces-platform/

├── common-models/              # Shared library

│   ├── src/main/java/.../models/

│   ├── pom.xml

│

├── ingestion-service/          # Signal ingestion

│   ├── src/main/java/.../ingestion/

│   │   ├── controller/

│   │   ├── service/

│   │   ├── validator/

│   │   └── dto/

│   ├── pom.xml

│

├── evaluation-service/         # State evaluation

│   ├── src/main/java/.../evaluation/

│   ├── pom.xml

│

├── decision-engine/            # Decision logic

│   ├── src/main/java/.../decision/

│   ├── pom.xml

│

├── orchestrator-service/       # Workflow orchestration

│   ├── src/main/java/.../orchestrator/

│   ├── pom.xml

│

├── plugin-service/             # Execution layer

│   ├── src/main/java/.../plugin/

│   ├── pom.xml

│

├── verification-service/       # Outcome verification

│   ├── src/main/java/.../verification/

│   ├── pom.xml

│

├── audit-service/              # Logging & audit

│   ├── src/main/java/.../audit/

│   ├── pom.xml

│

└── pom.xml (Parent POM)

7.2 TECHNOLOGY STACK

yaml

Backend:

- Java 21

- Spring Boot 3.2.x

- Spring Data JPA

- Spring Web

- Maven

Database:

- PostgreSQL 15+

- Flyway (migrations)

Communication:

- REST APIs (Phase 1)

- Kafka (Phase 2)

Observability:

- Micrometer

- Prometheus

- Grafana

- OpenTelemetry

Testing:

- JUnit 5

- Mockito

- Testcontainers

- Postman (API tests)

DevOps:

- Docker

- GAIA (deployment)

- Git (version control)

7.3 DEVELOPMENT WORKFLOW

bash

# 1. Clone repository

git clone <repo-url>

cd aces-platform

# 2. Build all services

mvn clean install

# 3. Run individual service

cd ingestion-service

mvn spring-boot:run

# 4. Run tests

mvn test

# 5. Create feature branch

git checkout -b feature/ingestion-api

# 6. Commit & push

git add .

git commit -m "feat: implement ingestion API"

git push origin feature/ingestion-api

# 7. Create PR

# → Code review

# → Merge to main

PART 8: DOCUMENTATION TEMPLATES

8.1 SERVICE README TEMPLATE

markdown

# Service Name

## Overview

Brief description of service purpose

## Responsibilities

- Responsibility 1

- Responsibility 2

## API Endpoints

### POST /api/v1/endpoint

**Request:**

```json

{}

Response:

json

1

Configuration

| Property | Default | Description |
| --- | --- | --- |
| server.port | 8080 | Service port |

Running Locally

bash

1

Testing

bash

1

Dependencies

- Service A

- Service B

1

2

3

4

5

6

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

26

🎯 PART 9: GETTING STARTED CHECKLIST

WEEK 1 - DAY 1

For You (PO/Architect):

- Finalize architecture document

- Create GitHub repository

- Setup project structure

- Define API contracts

- Schedule kickoff meeting

For Team:

- Grant repository access

- Setup development environments

- Install required tools (Java 21, Maven, IDE)

- Clone repository

- Run "mvn clean install" successfully

Infrastructure:

- Provision PostgreSQL instance

- Setup CI/CD pipeline (basic)

- Configure logging/monitoring

WEEK 1 - DAY 2-3

Team 1 (Core Platform):

- Create common-models module

- Define Signal DTO

- Define EvaluationResult DTO

- Setup Spring Boot base

Team 2 (Decision & Execution):

- Design decision engine interface

- Create strategy interfaces

- Setup orchestrator skeleton

Team 3 (Governance):

- Define policy schema

- Create basic policy rules

- Design verification interface

Team 4 (Observability):

- Create database schema

- Implement audit entities

- Setup Flyway migrations

WEEK 1 - DAY 4-5

All Teams:

- First integration test

- Code review session

- Fix blockers

- Demo progress

📊 PART 10: PROGRESS TRACKING

10.1 DAILY TRACKING SHEET

1

2

3

4

5

6

7

8

9

10

11

12

13

14

15

16

17

18

19

10.2 SPRINT BURNDOWN

1

2

3

4

5

6

7

8

🎓 PART 11: KNOWLEDGE SHARING

11.1 ONBOARDING GUIDE FOR NEW MEMBERS

Day 1:

- Read ACES Master Document

- Understand problem statement

- Review architecture diagrams

Day 2:

- Setup development environment

- Run services locally

- Execute demo flow

Day 3:

- Pick first task

- Pair with senior dev

- Submit first PR

11.2 TRAINING SESSIONS

Session 1: ACES Overview (1 hour)

- Problem & solution

- Architecture walkthrough

- Use case demo

Session 2: Development Setup (1 hour)

- IDE configuration

- Running services

- Debugging

Session 3: API Development (1 hour)

- REST best practices

- Error handling

- Testing

PART 12: YOUR IMMEDIATE NEXT STEPS

THIS WEEK:

1. Create GitHub Organization

bash

1

2

3

4

5

2. Setup Project Skeleton

bash

1

2

3

3. Schedule Kickoff Meeting Agenda:

- Introduce ACES vision (15 mins)

- Walkthrough architecture (20 mins)

- Assign team roles (10 mins)

- Q&A (15 mins)

4. Create First Sprint Backlog Use the Week 1 tasks from Section 6.2

5. Setup Communication Channels

- Slack/Teams channel: #aces-platform

- Daily standup time: 10 AM

- Sprint review: Friday 3 PM

📞 PART 13: SUPPORT & ESCALATION

When to Escalate:

- Blockers > 4 hours

- Architecture decisions

- Cross-team dependencies

- Resource constraints

Escalation Path:

- Team Lead

- Tech Architect (You)

- Product Owner (You)

- Stakeholders

✅ FINAL CHECKLIST BEFORE START

Documentation:

- Architecture document created

- API contracts defined

- Database schema ready

- Team roles assigned

Infrastructure:

- GitHub repo created

- PostgreSQL provisioned

- CI/CD pipeline setup

- Dev environments ready

Team:

- All members onboarded

- Access granted

- Kickoff meeting scheduled

- First sprint planned

Process:

- Git workflow defined

- Code review process established

- Definition of Done agreed

- Communication channels setup

🎯 YOU ARE READY TO START!

Remember:

- Start small (MVP first)

- Iterate fast (weekly sprints)

- Communicate daily (standups)

- Demo often (show progress)

- Document everything

Your First Milestone:

Week 4: Working end-to-end flow for CertGuardian use case

Success Metrics:

- ✅ Signal ingested

- ✅ Drift detected

- ✅ Decision made

- ✅ Action executed (mock)

- ✅ Outcome verified

- ✅ Audit logged