ACES KICKOFF MEETING SCRIPT & PROJECT PLAN

Target Audience: 7-Member Engineering Team
Duration: 60 Minutes
Goal: Align on vision, architecture, MVP scope, roles, and Week 1 execution plan.

🎤 PART 1: KICKOFF MEETING SCRIPT (Speaker Notes)

0:00 – 0:05 | Welcome & Context

"Thanks everyone for joining. Today isn’t just a brainstorming session. This is the official kickoff for ACES – our second product, built from scratch. Over the next 4 weeks, we’ll deliver a working MVP that demonstrates a complete closed-loop automation flow. By the end of this meeting, you’ll know exactly what we’re building, why it matters, who owns what, and what we’re doing this week."

0:05 – 0:12 | The Problem & Why ACES Exists

"Right now, our enterprise systems are great at detecting issues, but terrible at fixing them. Example: CertGuardian detects a certificate mismatch. An alert fires. Then a human investigates, manually restarts the service, and hopes it worked. That’s reactive, slow, and uncontrolled.
ACES closes that gap. It sits between detection and execution. It evaluates state, decides the safest action, executes it through existing systems, verifies the outcome, and logs everything. Detection → Decision → Execution → Verification. That’s the core loop."

0:12 – 0:20 | What ACES Is (and Isn’t)

"ACES is a governed agentic execution platform. It’s the control plane that turns signals into verified outcomes. It’s not a monitoring tool. It’s not a CI/CD system. It doesn’t replace existing execution systems. It orchestrates them safely.
Key differentiators:

- Skill-based execution (declarative, reusable workflows)

- Governance-first (policy checks before every action)

- Closed-loop verification (no action is complete until confirmed)

- AI-enhanced, not AI-dependent (deterministic core + optional AI optimization)"

0:20 – 0:28 | High-Level Architecture (Show C2 Diagram)

"Architecturally, ACES is split into two planes:

- 🔵 Control Plane (ACES Core): Ingestion → Evaluation → Decision → Policy → Orchestrator

- 🟠 Data Plane (External): Agents, CI/CD, APIs, Config Systems
Signals flow in. ACES decides, governs, and orchestrates. Execution happens externally. Verification confirms. Audit logs everything. This separation is non-negotiable for enterprise safety and scalability."

0:28 – 0:35 | MVP Scope (Weeks 1–4)

"We’re not building the full platform. MVP scope is strict: ✅ One use case: CertGuardian runtime drift
✅ End-to-end flow: Signal → Evaluate → Decide → Govern → Mock Execute → Verify → Audit
✅ Basic policy engine (allow/deny based on env/seal)
✅ Octagon dashboard (status, decisions, audit trail)
❌ No real agent/CI-CD integration yet (mocked)
❌ No AI decisioning (rule-based only)
❌ No multi-tenant or advanced cost tracking
Success metric: Demo-ready by Week 4. Flow works in <5 mins. Fully auditable."

0:35 – 0:45 | Team Roles & Responsibilities (7 Members)

"Here’s how we’re splitting the work. Everyone owns a vertical slice, not just a service.

- Tech Lead / Architect (You): Vision, architecture, PR reviews, decision engine, cross-team integration.

- Backend Dev 1: Ingestion Service + State Evaluation. REST APIs, validation, correlation IDs, drift detection.

- Backend Dev 2: Decision Engine + Policy Service. Rule evaluation, strategy selection, approval gates.

- Backend Dev 3: Orchestrator + Plugin/Execution. Workflow state, skill loading, mock agent/CI-CD triggers.

- Backend Dev 4: Verification + Audit + Observability. Re-check logic, OpenTelemetry, structured logging, audit trails.

- Frontend Dev: Octagon Dashboard. Workflow visualization, decision/audit views, real-time status.

- DevOps/QA: CI/CD, Postman collections, test automation, GAIA deployment prep, load testing. Handoffs are contract-based (APIs + JSON schemas). No tight coupling."

0:45 – 0:52 | Execution Plan & Working Agreements

"We work in weekly sprints. Daily 15-min standups. PRs require 2 approvals. Definition of Done:

- Unit tests ≥80%

- API contract tested via Postman

- Structured JSON logs with correlationId

- Audit entry persisted

- Demo script updated
Git flow: feature/ → develop → main. No direct pushes. We demo every Friday."

0:52 – 1:00 | Q&A & Next Steps

"What’s unclear? What blockers do you see? After this, I’ll share:

- GitHub repo + branch protection

- API contracts + JSON schemas

- Week 1 task breakdown

- Demo script v1
Let’s build a platform that actually closes the loop. Questions?"

📊 PART 2: PROJECT PLAN & EXECUTION ROADMAP

| Week | Focus | Key Deliverables | Success Criteria |
| --- | --- | --- | --- |
| W1 | Foundation & Core Flow | Repo setup, common models, DB schema, ingestion API, evaluation logic, correlation IDs | Ingestion + Evaluation services compile & pass unit tests. Postman collection works. |
| W2 | Decision & Governance | Rule-based decision engine, policy service (allow/deny), mock orchestrator, workflow state tracking | Decision engine returns strategy + skill. Policy blocks/allows based on env. Orchestrator tracks steps. |
| W3 | Execution & Verification | Plugin service (mock restart), verification service, audit logging, OpenTelemetry integration, Octagon skeleton | Mock execution returns SUCCESS. Verification confirms fix. Audit logs full trail. Dashboard shows status. |
| W4 | Integration & Demo | End-to-end flow, Postman tests, demo script, GAIA deployment prep, load testing, documentation | 60-second demo works. All services communicate. Zero critical bugs. Ready for leadership review. |

Milestone Checkpoints:

- ✅ Day 5: Ingestion → Evaluation → Decision working locally

- ✅ Day 10: Mock execution + verification loop complete

- ✅ Day 15: Audit + dashboard integrated

- ✅ Day 20: Demo rehearsal + GAIA deployment dry-run

👥 PART 3: TEAM STRUCTURE & ROLE ASSIGNMENT (7 MEMBERS)

| Role | Owner | Primary Responsibilities | Key Deliverables | Tech Focus |
| --- | --- | --- | --- | --- |
| Tech Lead / Architect | You | Vision, architecture, API contracts, PR reviews, decision engine, cross-service integration | Master doc, API specs, sprint backlog, demo script | Java 21, Spring Boot, System Design |
| Backend Dev 1 | TBD | Ingestion Service, State Evaluation, Correlation ID generation, Drift detection | /api/v1/signals, /api/v1/evaluate, validation logic | REST, Jakarta Validation, Oracle JPA |
| Backend Dev 2 | TBD | Decision Engine, Policy Service, Strategy selection, Approval gates | /api/v1/decide, policy rules, strategy mapper | Rule Engine, YAML/JSON config, Spring Security |
| Backend Dev 3 | TBD | Orchestrator, Plugin/Execution Service, Workflow state, Skill loading | /api/v1/execute, mock agent/CI-CD triggers | Workflow patterns, Async/Retry, Spring AMQP (later) |
| Backend Dev 4 | TBD | Verification Service, Audit Service, Observability, OpenTelemetry | /api/v1/verify, audit logs, metrics endpoints | OpenTelemetry, Micrometer, Structured Logging |
| Frontend Dev | TBD | Octagon Dashboard, API integration, Workflow visualization, Real-time status | React/TS dashboard, decision/audit views | Octagon, TypeScript, Axios, React Query |
| DevOps / QA | TBD | CI/CD pipelines, Postman collections, Test automation, GAIA deployment, Load testing | Dockerfiles, K8s/GAIA YAML, test suites, monitoring alerts | Maven, Docker, Postman, Jenkins/GAIA CI, Dynatrace |

Handoff Protocol:

- All inter-service communication via REST APIs + JSON schemas

- Shared contracts in aces-common module

- Mock servers available by Day 3 for parallel development

- Contract testing via Postman + Newman in CI

✅ PART 4: WORKING AGREEMENTS & DEFINITION OF DONE

Git & Code Quality

- Branch naming: feature/<service>-<description>

- PR template: Purpose, Tests, API Changes, Rollback Plan

- Required approvals: 2 (including Tech Lead)

- Static analysis: SonarQube + SpotBugs (fail on critical)

Definition of Done (Per Service)

- Unit tests ≥80% coverage

- Integration tests pass (Testcontainers)

- API contract tested via Postman

- Structured JSON logs with correlationId

- Audit log entry persisted

- OpenTelemetry traces exported

- README updated with setup/run instructions

- Demo script step added

Observability Standards

- Every request must carry X-Correlation-ID

- Logs: {"level":"INFO","service":"ingestion","correlationId":"...","message":"..."}

- Metrics: Request rate, error rate, latency, decision count

- Traces: End-to-end span from ingestion → verification

🚀 PART 5: IMMEDIATE NEXT STEPS (NEXT 7 DAYS)

| Day | Task | Owner |
| --- | --- | --- |
| Day 1 | Create GitHub repo, branch protection, CI pipeline skeleton | Tech Lead |
| Day 2 | Setup multi-module Maven, aces-common with DTOs, Oracle 23ai config | Tech Lead + Dev 1 |
| Day 3 | Ingestion API (POST /signals), validation, correlation ID generation | Dev 1 |
| Day 4 | Evaluation logic, drift detection, forward to decision engine | Dev 1 + Dev 2 |
| Day 5 | Decision engine (rule-based), policy service, mock orchestrator | Dev 2 + Dev 3 |
| Day 6 | Mock execution, verification service, audit logging setup | Dev 3 + Dev 4 |
| Day 7 | End-to-end integration test, Postman collection, demo dry-run, docs | All + QA |

Deliverable by Day 7: Working local flow. curl → Ingestion → Evaluation → Decision → Mock Execute → Verify → Audit. Dashboard skeleton visible.

💡 PART 6: ANTICIPATED Q&A & HOW TO ANSWER

| Question | Answer |
| --- | --- |
| "Why not just use LangChain/AutoGen?" | "Those are LLM-centric. ACES is deterministic-first. AI enhances decisions but never controls execution. Governance, verification, and audit are mandatory." |
| "Is 4 weeks realistic?" | "Yes, because scope is strict: one use case, mock execution, rule-based decisions. We’re validating the loop, not building production scale yet." |
| "What if CertGuardian API changes?" | "Ingestion layer normalizes inputs. Contracts are versioned. DevOps owns integration tests. We’ll adapt without touching core logic." |
| "How do we handle failures?" | "Retry policies, dead-letter queues (Phase 2), escalation paths. Verification ensures we never assume success. Audit captures everything." |
| "Can we add AI in Week 2?" | "No. AI is Phase 2. Week 1-4 must prove deterministic control. AI suggestion layer plugs into decision engine later without breaking flow." |
| "What’s the demo script?" | "1. Submit cert mismatch signal. 2. ACES detects drift. 3. Policy approves restart. 4. Mock agent executes. 5. Verification confirms fix. 6. Audit trail shown. 60 seconds total." |

📎 APPENDIX: READY-TO-USE TEMPLATES

1. GitHub Repo Structure

1

2

3

4

5

6

7

8

9

10

11

12

13

14

15

16

2. Sprint Board Columns

Backlog → Ready → In Progress → Code Review → Testing → Demo Ready → Done

3. Daily Standup Format

- What did I complete yesterday?

- What am I working on today?

- Any blockers?

- Need help from whom?

✅ FINAL CHECKLIST BEFORE START

- GitHub repo created + branch protection enabled

- Multi-module Maven structure initialized

- Oracle 23ai connection string & credentials in vault

- Postman collection template shared

- Octagon component library access granted

- Dynatrace/OpenTelemetry collector endpoint configured

- Demo script v1 drafted

- Team access & permissions verified

You’re ready. This package gives you:

- ✅ A delivery-ready meeting script (60 mins)

- ✅ A clear 4-week roadmap with milestones

- ✅ 7 roles mapped to responsibilities & deliverables

- ✅ Working agreements & DoD for quality

- ✅ Day-by-day execution plan

- ✅ Anticipated Q&A to handle pushback

Reply with "TEAM ALIGNED" when you’ve run the kickoff, and I’ll generate:

- Exact pom.xml + module dependencies

- First 3 service implementations (Ingestion, Evaluation, Decision)

- Octagon dashboard wireframe + API integration code

- GAIA deployment YAML template

Let’s ship ACES. 🚀