# ACES Gap Analysis & Strategic Roadmap

As your Lead Architect and AI Engineer, I have conducted a comprehensive review of the ACES Master Document (140 pages) and cross-referenced it with our current Execution Engine implementation. This report provides a quantitative assessment of our progress, identifies critical architectural gaps, and outlines a strategic roadmap to evolve ACES into the production-grade Event-Driven Control Plane envisioned.

## 1. Executive Summary: Progress vs. Vision

Our current implementation has successfully established the "Execution Engine" (the How), but the Master Document defines ACES as a "Control Plane" (the Why, When, and Under What Constraints).

| Category | Current Status | Master Document Requirement | Gap Level |
| --- | --- | --- | --- |
| Orchestration | Sequential (SimpleOrchestrator) | Declarative, Skill-Based, Parallel | Medium |
| Integration | Mocked ToolGateway | MCP-based Plugins, Agent Connectors | High |
| Governance | None | Policy, Budget, Access Control | Critical |
| Optimization | None | Cost, Token, Strategy Optimization | Critical |
| Skill Model | Hardcoded Steps | Declarative SDD / .skills Format | Critical |
| Closed-Loop | Basic (No Verification) | Detect → Decide → Act → Verify | High |

## 2. Detailed Gap Analysis

### A. The Skill Model (The "Edge" of Automation)

The Master Document introduces Skills as declarative, reusable units of automation (SDD/.skills).

- Current Gap: Our WorkflowDefinition is a simple Java object. It lacks the versioning, metadata, and declarative nature of the Skill Model.

- Architectural Shift: We must move from "Hardcoded Workflows" to a Skill Registry that parses YAML/JSON definitions.

### B. Governance & Policy Layer (The "Safety" Pillar)

The document emphasizes that ACES must be Governed-First.

- Current Gap: We have no mechanism to check budgets, verify permissions, or require approvals before a tool executes.

- Architectural Shift: Inject a GovernanceService into the SimpleOrchestrator that validates every WorkflowStep against a PolicyEngine.

### C. Optimization Engine (The "Efficiency" Pillar)

A key differentiator in the Master Document is Optimization (Cost, Latency, Tokens).

- Current Gap: Our orchestrator executes steps "raw." It doesn't select the best model or compress context.

- Architectural Shift: Implement an OptimizationLayer that intercepts AgentRequests to perform context summarization and model routing.

### D. Closed-Loop Verification (The "Trust" Pillar)

"No workflow is complete without verification."

- Current Gap: Our orchestrator assumes success if no exception is thrown. It doesn't re-observe the state to confirm the "Desired State" was reached.

- Architectural Shift: Every WorkflowStep must include a mandatory Verification phase that queries the Observed State.

## 3. Strategic Roadmap: The Path to Production

### Phase 1: Declarative Foundation (Immediate Next Steps)

- Implement Skill Parser: Create a service to load .skills (YAML) files into our WorkflowDefinition.

- State Evaluation Engine: Implement a StateEvaluator that compares ObservedState vs. DesiredState to trigger workflows.

- Enhanced RunLedger: Evolve the ledger to track Tokens and Cost as first-class citizens.

### Phase 2: Governance & Safety

- Policy Engine Integration: Create a PolicyEvaluator that checks Budget and Access before any Action.

- Human-in-the-Loop (HITL): Add an APPROVAL step type to the orchestrator for high-risk actions.

### Phase 3: Intelligence & Optimization

- Context Compressor: Implement a utility to summarize long CI logs before passing them to the AgentService.

- Strategy Selector: Use AI to choose between multiple "Skills" based on the detected "Drift."

## 4. Expert Recommendations

"ACES must not just ensure correctness. It ensures correctness under control and efficiency."

- Adopt MCP (Model Context Protocol): The Master Document mentions MCP-based plugins. We should refactor ToolGateway to be an MCP Client, allowing us to plug in any enterprise tool without custom Java code.

- Decouple the "Decision" from "Action": Our SimpleOrchestrator currently does both. We should split this into a DecisionEngine (What to do) and a SkillOrchestrator (How to do it).

- Focus on "Drift Detection": The most powerful use case is CertGuardian. We should prioritize a "Drift Detection Service" that feeds signals into ACES.

## 5. Conclusion

We have a solid "Execution Engine" prototype. To align with the ACES Master Document, our next priority is not more tools, but the Governance and Skill Model that controls those tools.

I am ready to begin Phase 1: Implementing the Declarative Skill Model. Shall we proceed?