JPMORGAN CHASE

Engineering Platform Team

ARIA + ACES

Platform Team Briefing

Work Breakdown · Role Assignments · Sprint Plan

Team Size: 6–8 Engineers  ·  Stack: Java + Spring Boot  ·  Database: Oracle ADB

# 1. Platform Overview

The ARIA + ACES platform is a two-layer modular AI governance and execution system. Every AI agent action is governed by ARIA before ACES executes it. This document assigns clear ownership for every component across both layers and defines the sprint plan for your 6–8 person team.

| ARIA — Governance Layer | ACES — Execution Layer |
| --- | --- |
| What it is: The control plane. Evaluates every AI action using trust history, risk signals, and production outcomes before allowing ACES to execute. Core responsibilities: - Agent DNA Registry + Trust Scoring - Decision Engine (4 outcomes) - Decision Archaeology + Audit Trail - Production Feedback Loop - Policy Plugin Engine - Cost Intelligence Module | What it is: The data plane. Runs agents, invokes tools, orchestrates workflows. Only executes after ARIA approves. Reports everything back to ARIA. Core responsibilities: - Agentic Orchestration Loop (Planner → Critic) - MCP Server Control & Dispatch Pipeline - Tool Execution Engine - Workflow Engine - Model Routing + Prompt Optimization - Cache Manager + Rate Limiter |
| ⚡ ARIA decides. ACES executes. No ACES execution without ARIA approval. |

# 2. Team Role Assignments

Your 6–8 person team maps to 5 roles. Each role owns specific components in both ARIA and ACES. No component is unowned.

| Role | Headcount | ARIA Responsibilities | ACES Responsibilities | Tech Stack |
| --- | --- | --- | --- | --- |
| Backend Engineer — ARIA Lead | 1–2 | - Agent DNA Registry - Trust Score Engine - Decision Engine - Decision Archaeology - Policy Plugin Engine - Feedback Loop correlator | - Support ACES integration with ARIA APIs - Review ACES ARIA Reporter implementation | - Java + Spring Boot - Oracle ADB (ARIA schema) - Redis (trust cache) - Spring Data JPA |
| Backend Engineer — ACES Lead | 1–2 | - ARIA Reporter module in ACES - ARIA context injection into agent calls - Plugin contract implementation | - Agentic Orchestration Loop - MCP Server Pipeline - Tool Execution Engine - Workflow Engine - Circuit Breaker + Retry | - Java + Spring Boot - LangChain4j / Spring AI - Redis (rate limiting) - Oracle ADB (ACES schema) |
| Backend Engineer — Integration | 1 | - Snyk/Sonar/Raven scanner plugins - PagerDuty/Datadog feedback plugins - Plugin registry API - Slack/JIRA notification plugins | - External systems connectors - MCP server adapters (GitHub, JIRA, Confluence) - Outbound HTTP allowlist enforcement | - Java + Spring Boot - REST/webhook adapters - Oracle plugin store - MCP protocol (Java) |
| DevOps / Platform Engineer | 1 | - Oracle ADB provisioning (ARIA schema) - Redis cluster setup - ARIA service deployment + health checks - Plugin discovery service | - ACES service deployment - Kubernetes / container orchestration - Secrets injection (Vault/KMS) - CI/CD pipeline integration | - Kubernetes / Docker - Oracle Cloud Infrastructure - Vault / KMS - GitHub Actions / Jenkins |
| Data / Observability Engineer | 1 | - Oracle ARIA schema design - Trust score data model - Decision event store (append-only) - Cost tracking data pipeline | - Oracle ACES schema - Audit log pipeline (JSONL → SIEM) - Qdrant vector store setup - Analytics data model | - Oracle ADB + VPD - OpenTelemetry - Elasticsearch + Qdrant - Grafana + Prometheus |
| Frontend Engineer | 1 | - ARIA Dashboard (trust registry, decision feed) - Agent trust leaderboard - Decision archaeology viewer - Approval workflow UI | - ACES Admin Console - Copilot/ACES web UI - Workflow builder (Phase 2) - Cost analytics dashboard | - React / TypeScript - REST API integration - Grafana panels - WebSocket (live feeds) |

# 3. ARIA — Component Ownership

Every ARIA component has one owner role. The table below defines what each component does, who owns it, which phase it ships in, and the key deliverable that marks it complete.

| Component | What It Does | Owner Role | Phase | Key Deliverable |
| --- | --- | --- | --- | --- |
| Agent DNA Registry | Persistent trust profile per AI agent. Auto-provisions new agents at 0.30 trust score. | BE — ARIA Lead | P1 | REST API: GET/POST /agents/{id} |
| Trust Score Engine | Computes continuous score [0.10–1.00]. Applies deltas on prod events. 5 trust bands. | BE — ARIA Lead | P1 | TrustScoreService + scheduler |
| Decision Engine | Risk scoring model. 4 outcomes: ALLOW/WARN/APPROVE/BLOCK. Aggregates all signals. | BE — ARIA Lead | P1 | POST /aria/decide API < 3s p99 |
| Decision Archaeology | Immutable audit log with plain-English explanation. Oracle append-only. 7yr retention. | BE — ARIA Lead | P1 | DecisionEvent schema + audit API |
| Policy Plugin Engine | Pluggable policy rules. Each plugin returns a verdict per change evaluated. | BE — ARIA Lead | P1 | PolicyPlugin interface + default policy |
| Plugin Registry | All platform capabilities registered here. ARIA auto-discovers every 60s. | BE — Integration | P1 | POST /platform/plugins + discovery job |
| Approval Gate | Redis-backed pending approvals. JIRA auto-ticket. Slack alert on REQUIRES_APPROVAL. | BE — ARIA Lead | P1 | Approval workflow + Slack integration |
| Scanner Plugins | Snyk, Sonar, Raven as integration/scanner plugins feeding ARIA signal aggregator. | BE — Integration | P1 | 3 scanner plugins registered + active |
| Feedback Loop Engine | PagerDuty/Datadog incident events correlated to agent PRs → trust score update. | BE — ARIA Lead | P2 | Incident correlator + trust update < 5min |
| Cost Intelligence | Token cost, rework cost, pipeline cost per agent. High cost + low trust → restrict. | BE — ARIA Lead | P2 | CostLedger + Oracle cost schema |
| Feedback Plugins | PagerDuty + Datadog as governance/feedback plugins publishing events to ARIA. | BE — Integration | P2 | 2 feedback plugins registered + active |
| Oracle ARIA Schema | Trust profiles, decision events, plugin registry, audit log, cost ledger tables. | Data Engineer | P1 | Schema DDL + VPD policies applied |
| ARIA Dashboard | Real-time trust registry, decision feed, agent leaderboard, archaeology viewer. | Frontend Engineer | P1 | React dashboard deployed + wired to API |
| ARIA Analytics | Trust trends, decision distribution, cost per agent, feedback quality metrics. | Data Engineer | P2 | Grafana ARIA panels live |
| Notification Plugins | Slack + JIRA notification plugins. BLOCK and APPROVAL decisions routed here. | BE — Integration | P1 | Slack bot + JIRA auto-ticket active |

# 4. ACES — Component Ownership

Every ACES component has one owner role. ACES only executes after receiving an ALLOW or ALLOW_WITH_WARNING decision from ARIA. Every execution is reported back to ARIA.

| Component | What It Does | Owner Role | Phase | Key Deliverable |
| --- | --- | --- | --- | --- |
| Agentic Orchestration Loop | Planner → Orchestrator → Retriever → Synthesizer → Critic. One revise cycle. | BE — ACES Lead | P1 | OrchestrationService + loop test |
| Agent Runtime | Routes execution to registered agent plugins. Injects ARIA trust context into every call. | BE — ACES Lead | P1 | AgentPlugin interface + Copilot adapter |
| Auth Middleware | OAuth 2.1 + JWT + JWKS validation on every inbound MCP call. | BE — ACES Lead | P1 | Spring Security OAuth2 filter chain |
| Policy Engine (MCP) | YAML deny-by-default rules at tool invocation level. Tenant-scoped. | BE — ACES Lead | P1 | PolicyFilter + YAML rule loader |
| Tenant Guard | Per-tenant isolation. Namespace enforcement. Oracle VPD at DB layer. | DevOps Engineer | P1 | TenantContext + VPD policies live |
| Tool Execution Engine | Atomic, composed, and workflow tool invocations via JSON-RPC 2.0. | BE — ACES Lead | P1 | ToolExecutionEngine + 3 tool types |
| Tool Registry | Versioned tool catalog. Semver. Schema validation on registration. | BE — Integration | P1 | Oracle tool catalog + registry API |
| Cache Manager | L1 in-process + L2 Redis. Semantic + exact match caching for tool results. | BE — ACES Lead | P1 | CacheManager + Redis cluster wired |
| Rate Limiter | Redis token bucket per tenant, per tool. SLA and budget enforcement. | BE — ACES Lead | P1 | RateLimiterFilter + Redis token bucket |
| Circuit Breaker | Per downstream tool. Closed → Half-open → Open. Prevents cascade failure. | BE — ACES Lead | P1 | Resilience4j circuit breaker wired |
| Retry + ATBA | Jitter backoff + Turn Budget Allocator. JSON-RPC 2.0. Loop breaking. | BE — ACES Lead | P1 | RetryPolicy + ATBA counter service |
| Workflow Engine | Multi-step tool orchestration. DAG-based. Sub-workflows. Conditional branching. | BE — ACES Lead | P2 | WorkflowEngine + DAG executor |
| NX Lock Manager | Distributed lock via Redis. Prevents thundering herd on concurrent tool calls. | BE — ACES Lead | P1 | RedisLockManager + integration test |
| ARIA Reporter | Posts every ACES execution record back to ARIA for audit and trust update. Async, non-blocking. | BE — ACES Lead | P1 | ARIAReporter async publisher |
| MCP Server Plugins | GitHub, JIRA, Confluence MCP servers registered as execution/mcp-server plugins. | BE — Integration | P2 | 3 MCP server plugins registered + active |
| Memory (STM/LTM) | STM in Redis. LTM via Qdrant vector DB. Tenant-scoped. TTL managed. | Data Engineer | P1 | MemoryService + Qdrant collections |
| Audit Logger | Every tool call, payload, result logged. Oracle append-only. SIEM feed. | Data Engineer | P1 | AuditLogger + Oracle JSONL pipeline |
| Oracle ACES Schema | Execution records, tool registry, workflow state, audit log, cost data. | Data Engineer | P1 | Schema DDL + VPD + indexes live |
| ACES Admin Console | Tenants, tools, policies, usage, plugin registry management UI. | Frontend Engineer | P2 | React admin console deployed |
| Observability Stack | OpenTelemetry + Jaeger + Prometheus + Grafana. One trace ID across ARIA + ACES. | DevOps Engineer | P1 | Full trace from PR receipt to execution |

# 5. Sprint Plan — 12-Week Execution

Three phases across 12 sprints (2 weeks each). Phase 1 ships ARIA + ACES foundation. Phase 2 closes the feedback loop and adds intelligence. Phase 3 is full platform.

## Phase 1 — Foundation (Sprints 1–4, Weeks 1–8)

Goal: ARIA governance live end-to-end. ACES execution wired and governed. Pilot with 2–3 teams.

| Sprint | ARIA Tasks | ACES Tasks | Owner(s) | Exit Criteria |
| --- | --- | --- | --- | --- |
| S1 Wk 1–2 | - Oracle ARIA schema DDL + VPD - Agent DNA Registry API (CRUD) - Trust Score Engine v1 (static bands) - Plugin Registry API + schema validation | - Oracle ACES schema DDL - Spring Boot project scaffold - Auth Middleware (OAuth 2.1 + JWT) - Tenant Guard + Oracle VPD integration | - BE-ARIA Lead - Data Engineer - DevOps - BE-ACES Lead | Schema live. Agent registered. Trust score returned via API. |
| S2 Wk 3–4 | - Decision Engine v1 (risk scoring + 4 outcomes) - Policy Plugin interface + default policy - Decision Archaeology (Oracle append-only) - Snyk/Sonar/Raven scanner plugins | - Tool Execution Engine (atomic calls) - Tool Registry (Oracle catalog) - Rate Limiter (Redis token bucket) - Circuit Breaker (Resilience4j) | - BE-ARIA Lead - BE-Integration - BE-ACES Lead | POST /aria/decide returns structured decision < 3s. Tools invokable. |
| S3 Wk 5–6 | - Approval Gate (Redis + JIRA auto-ticket) - Slack notification plugin - ARIA Dashboard v1 (trust + decision feed) - Human Reviewer workflow | - Agentic Loop (Planner → Critic) - Agent Runtime + Copilot adapter - ARIA Reporter (async publisher) - Memory service (STM Redis + LTM Qdrant) | - BE-ARIA Lead - BE-Integration - BE-ACES Lead - Data Engineer - Frontend | Full loop: PR → ARIA decision → ACES execution → ARIA audit record. |
| S4 Wk 7–8 | - Retry + ATBA wired to ARIA decisions - Observability (OTel spans per decision) - ARIA plugin discovery job (60s refresh) - Pilot onboarding: 2 teams | - NX Lock Manager (Redis) - Cache Manager (L1 + L2 Redis) - Retry + ATBA (jitter backoff) - Audit Logger (Oracle JSONL + SIEM) | - All roles - DevOps - Data Engineer | Pilot teams live. All AI PRs governed. Trust profiles building. Zero untracked decisions. |

## Phase 2 — Intelligence (Sprints 5–8, Weeks 9–16)

Goal: Production feedback loop live. ACES execution fully routed through ARIA. Cost intelligence active.

| Sprint | ARIA Tasks | ACES Tasks | Owner(s) | Exit Criteria |
| --- | --- | --- | --- | --- |
| S5 Wk 9–10 | - Feedback Loop Engine (incident correlator) - PagerDuty + Datadog feedback plugins - Trust score auto-update (< 5 min SLA) - Cost Intelligence module v1 | - Workflow Engine v1 (linear DAG) - Model routing (fallback to smaller models) - Prompt shaping (context trimming) - Claude Dev Agent plugin registration | - BE-ARIA Lead - BE-Integration - BE-ACES Lead | Incident updates trust score automatically. Workflow engine runs 2-step flows. |
| S6 Wk 11–12 | - Cost ledger + Oracle cost schema - High cost + low trust → restrict logic - Trust leaderboard API - ARIA Analytics Grafana panels | - GitHub MCP server plugin - JIRA MCP server plugin - Semantic caching (Qdrant similarity) - Budget enforcement per agent/session | - BE-ARIA Lead - BE-Integration - Data Engineer - Frontend | Cost data feeds ARIA decisions. 2 MCP servers live. Leaderboard visible. |
| S7 Wk 13–14 | - Override workflow (dual approval) - Trust score override API - ARIA dashboard v2 (full analytics) - Compliance export v1 (DORA metrics) | - Multi-agent workflow support - Confluence MCP server plugin - Teams notification plugin - ACES Admin Console v1 | - All roles | Override logged with full context. 3 MCP servers live. Admin console deployed. |
| S8 Wk 15–16 | - Load testing ARIA decision API (p99 < 3s) - Failsafe mode (ARIA down → REQUIRES_APPROVAL) - Plugin contract v1 locked + documented - Phase 2 pilot expansion: all teams | - Load testing ACES tool execution - DR runbook + backup validation - Full observability trace end-to-end validated - Phase 2 sign-off | - DevOps - Data Engineer - All | Platform handles full team load. All components traced. Phase 2 signed off. |

## Phase 3 — Platform (Sprints 9–12, Weeks 17–24)

Goal: Self-service. Enterprise-grade. Org-wide adoption.

| Sprint | ARIA Tasks | ACES Tasks | Owner(s) | Exit Criteria |
| --- | --- | --- | --- | --- |
| S9–10 Wk 17–20 | - Self-service plugin onboarding portal - No-code policy editor UI - Risk model calibration on incident corpus - Cross-team agent registry | - Multi-agent orchestration (agent-to-agent) - Voice interface plugin - Advanced workflow branching - Plugin versioning + migration support | - Frontend - BE-ARIA Lead - BE-ACES Lead - Data Engineer | Any team can self-serve register a plugin. Voice interface demo-ready. |
| S11–12 Wk 21–24 | - Executive trust dashboard (CISO/CTO/VP) - SOX compliance reporting exports - ARIA API v2 (backwards compatible) - Open standard plugin contract contribution | - Org-wide tool registry - Full DR validation + runbooks - Platform hardening + pen test - Final sign-off + handover | - All roles | Platform production-grade. Compliance reports generated. Pen test passed. |

# 6. Scope Guard — What NOT to Build in Phase 1

These are good ideas that belong in Phase 2 or 3. The correct answer to every request in this list during Phase 1 is: "It is on the roadmap — Phase 2 / Phase 3."

| ❌ Do NOT build in Phase 1 | ✓ DO build in Phase 1 |
| --- | --- |
| - Multi-agent workflow orchestration → Phase 3 - Voice interface → Phase 3 - Cost optimization recommendations → Phase 2 - Self-service policy editor → Phase 3 - Cross-BU agent registry → Phase 3 - SOX / DORA compliance reports → Phase 3 - Executive dashboard → Phase 3 - Agent-to-agent trust delegation → Phase 3 - Risk model training on corpus → Phase 3 - Automated remediation suggestions → Phase 2 | - Agent DNA Registry + Trust Scoring - Decision Engine (4 outcomes) - Decision Archaeology + Audit Log - Plugin Registry + Contract - Snyk/Sonar/Raven scanner plugins - Slack + JIRA notification plugins - Agentic Orchestration Loop - Tool Execution Engine - Auth + Rate Limiter + Circuit Breaker - Oracle schema + VPD + observability |

# 7. Technology Stack Reference

| Layer | Component | ARIA Usage | ACES Usage |
| --- | --- | --- | --- |
| Runtime | Java 21 + Spring Boot 3.x | All ARIA services | All ACES services |
| Database | Oracle Autonomous DB (ADB) | Trust profiles, decision events, plugin registry, cost ledger, audit log | Execution records, tool registry, workflow state, ACES audit log |
| DB Security | Oracle VPD (Virtual Private DB) | Per-tenant trust profile isolation | Per-tenant tool/execution isolation |
| Cache | Redis Cluster | Trust score cache (60s TTL), pending approvals | Rate limit token buckets, L1/L2 tool cache, STM memory, NX locks |
| Vector DB | Qdrant | Semantic similarity for decision patterns (Phase 2) | LTM agent memory, semantic caching |
| Search | Elasticsearch | Decision archaeology full-text search | Knowledge base retrieval, BM25 search |
| Object Store | MinIO / S3 | Audit log archive, compliance exports | Agent artifacts, file attachments |
| AI Framework | LangChain4j / Spring AI | LLM calls for Decision Archaeology explainer | Agent orchestration, tool calling, model routing |
| LLM Providers | OpenAI, Anthropic, Azure | Decision explanation generation | Agent execution, synthesis, planning |
| Protocol | MCP (Model Context Protocol) | MCP plugin discovery and trust scoring | Tool invocation, MCP server adapters |
| Resilience | Resilience4j | ARIA API circuit breaker (failsafe mode) | Tool call circuit breakers, retry policies |
| Auth | OAuth 2.1 + JWT + JWKS | Inbound request validation | MCP call authentication, tenant validation |
| Secrets | HashiCorp Vault / KMS | LLM API keys, Oracle credentials | Per-tenant secrets injection |
| Observability | OpenTelemetry + Jaeger | Decision trace spans | Tool call spans, agent execution traces |
| Metrics | Prometheus + Grafana | ARIA decision latency, trust distribution | Tool call rates, cache hit rates, error rates |
| CI/CD | GitHub Actions / Jenkins | ARIA service build + deploy | ACES service build + deploy |
| Container | Kubernetes / Docker | ARIA microservices deployment | ACES agent sandbox isolation |

# 8. Team Golden Rules

Every engineer on the team must know these. Non-negotiable.

| # | Golden Rule |
| --- | --- |
| 1 | No ACES execution without ARIA approval. Every agent invocation must have an ALLOW or ALLOW_WITH_WARNING decision on record before ACES executes it. |
| 2 | Every plugin has exactly one layer. If you cannot place a capability in exactly one layer without ambiguity, split it into two plugins. |
| 3 | agentReasoning is mandatory. Every agent plugin must return a non-empty agentReasoning field. Empty reasoning breaks Decision Archaeology. |
| 4 | ARIA never executes work. ACES never makes governance decisions. If you find yourself writing ARIA code that calls an agent or ACES code that scores risk — stop. |
| 5 | Oracle VPD is non-negotiable. Every Oracle table used by ARIA or ACES must have a VPD policy applied at the database layer. No exceptions for tenant isolation. |
| 6 | The plugin contract is frozen after Phase 1 ships. Any change to the plugin interface schema requires a version bump and a 60-day migration window. |
| 7 | "Phase 2" is the correct answer to every feature request not on the Phase 1 list. Do not expand Phase 1 scope. |
| 8 | One trace ID across everything. Every request — from PR receipt through ARIA decision to ACES execution — must carry the same OpenTelemetry trace ID. |

ARIA + ACES Platform · JPMorgan Chase Engineering · INTERNAL · Version 1.0

Owned by: Engineering Platform Team · Review cadence: End of each phase